Act as database migration & bespoke scripting expert, help me plan below step by step: First act as a business analyst and ask question and suggest (with multiple options) about project and its architecture, considering project environment limitations.

Project Scope:

This project is essentially a bespoke solution to extract tables data from an existing Teradata database hosted in Unix machine. Metadata is also required.

Project requirement:

- Connect with existing Teradata database via provided config.

- Discover all the tables in the provided database and maintain a list along with records count for validation purpose.

- Also extract data types for all columns with precision and formatting and maintain in a local file for datatype accuracy check and reference.

- Extract tables data as per user request list in an agreed format (TBD, decide after brainstorming). [large table can have small manageable chunks files] and maintain extracted tables and records count list.

- Compare and validate source tables and records count with extracted tables and records counts and maintain a compare list.

- Although, final target database is Redshift via S3 and is out of scope of this project but extracted table data should be 100% compatible with target database.

Utility:

- TTU 20.00 +

- TPT +

- Python +

- AWS-S3 path and role

Extraction Workflow:

- Connect to existing Teradata database (running on an enterprise Unix machine) using config file “db_config.yaml”,”env_config.yaml” and <PASSWORD> provided at runtime (maintain them for this session and retry purpose).

[db_config.yaml]

DATABASE_NAME:<MyDummyDb_1>

TABLE_NAME_LIST:<Path to file contain table list “source_tbl_1.txt”>

DATABASE_NAME:<MyDummyDb_2>

TABLE_NAME_LIST:<Path to file contain table list “source_tbl_2.txt”>

[env_config.yaml]

Host_name: <host>

Stagging_path: <system absolute path>

IAM role: <iam role to assume>

S3: <S3 bucket path>

- Test host and database connection in background and inform user in case of failure with failure reason.

- Then test table is accessible in background and inform user in case of failure with failure reason.

- Then pick database name only (db_config.yaml ) and discover all tables along with records count and list down in a local file

- (“Discovery_tbl_list.yaml”) [database:table_name:record_count]

- Them extract data types for all columns in a table for all tables with precision and formatting and list down in a local file

- (“Discovery_tbl_metadata.yaml”) [database:{table_name:{column_name:data_type:}}]

- then:

- Blow list is basically the scope for extraction.

source_tbl_1.txt: List of tables name (newline separated) to be extracted from MyDummyDb_1 database, this is mandatory list.

source_tbl_2.txt: List of tables name from MyDummyDb_2, Not mandate but required if yaml have database entry.

extracted_tbl_info.yaml : Based on (scope for extraction), extract table data and create a list like database_name, table_name, access_status, row_count,file_part_count, Is_extraction_pass, exception_remarks. This file is like source of truth. Register the table name as soon as table data is extracted successfully to a local linux storage<Stagging_path>. This file should maintain same order as in source_tbl_1 followed by source_tbl_2 (if present), do not escape any table entry. In case of any discrepancy make entry with exception_remarks.

Example below

For successful extraction:

MyDummyDb_1:MyDummyTableName-1:Access_Successful:2,567:3:Completed:None

For Unsuccessful extraction:

MyDummyDb_1:MyDummyTableName-2:Access_Failed:0:Failed:Table not found

For successful extraction but zero records:

MyDummyDb_1:MyDummyTableName-3:Access_Successful:0:Completed:Zero_records

If a table contain more that 90,000 records or output file size exceed 1Gb then spilt it and name like table_name-0, table_name-1, table_name-2 etc

- Then run validation and compare table record_count against table_name from extracted_tbl_info.yaml with Discovery_tbl_list.yaml and save results in  validation_results.yaml ,

- Make sure to join spilt file and remove suffix before comparing.

- Now connect with AWS and transfer file to S3 bucket. Don’t overwrite file, suffix “-<datatime>” in case of duplicate.

- Extract all tables data and related object/script in a format which support transferring it to client managed AWS s3 bucket path.

Project environment limitations:

- Teradata database is running on a Unix environment.

- Client windows machine is used to connect to Teradata database.

- Windows machine have VS IDE installed but may have limited privileges on various fronts.

- I don’t want; windows machine to get engaged for long extraction script running.

Suggestion required:

- Where and how will our bespoke solution should work? best suggestion please.

- I can’t hardcode any password or token, security concern. How to get rid of it ?

- I want to use pre-built feature of TTU 20.00 + TPT & Python in the best possible way.

- Data type consistency is project top priority and needs more focus where data type can’t be converted directly.

- Extraction should run in parallel for high speed.

For example, Redshift supports decimal precision up to 38 digits and timestamps with fractional seconds up to six digits. Its character-width and timezone semantics also differ from Teradata in important cases.

There are five architecture decisions we must resolve before implementation:

1. Where the extraction software will execute.

2. How we will obtain a consistent, authoritative source dataset.

3. Which file format can preserve every required datatype.

4. How extraction, restart, validation and S3 delivery will work without duplicates or omissions.

5. How the application will authenticate securely to Teradata and AWS.

Point to consider during development phase:

- Make sure to create required folder and config file structure and place dummy placeholder where appropriate.

- Irrespective of either I get approval for a dedicated on-prem Linux VM or for an AWS EC2 Linux instance, our bespoke software solution should be a portable package and can work in both the case like plug-config-play. (Initial setup script should download dependencies and configure environment, our solution workflow remains the same with minimum variation as per compute environment)

- password-storage management will depend upon solution deployment strategy.

- Secure authentication and S3 delivery: will depend upon solution deployment strategy.

Clarification request:

- For validation step how can I make validation phase more robust with accuracy and complete?

- While extracting a large table, how can I make sure that delta records during extraction doesn’t create discrepancy in validation and audit. Suggest something like unique transaction_id, load_at, partition boundaries or datetime windowing frame filter etc

- Teradata authentication options & AWS authentication options required more planning if solution deployment strategy changes.

Agreement on architecture changes:

- Yes, we should use two TPT extraction operators.

- Yes, extraction framework needs an automatic datatype-based routing mechanism.

- I’m flexible with expected naming convention for split file cases. Let go with standard choice but make sure output file splitting shouldn’t be big to create transfer bottleneck in later stage.

- Absolutely, Encryption must be explicitly enabled. This is a mandatory security requirement.

- For db_config.yaml: Suggestion is fine.

- For env_config.yaml: Suggestion is fine, except changes in splitting required changes.

- All suggestion agreed for Metadata, extraction tracking and validation files.

- important concern about YAML as the source of truth: Option A is agreed.

- Proposed step-by-step execution workflow: Exception for Transfer to Amazon S3: Upload all extracted files using IAM-based temporary credentials and verified object keys.

Business analyst questionnaire:

A1. Unknown for now

A2. No server available for now but pushing customer to provide either new VM or AWS EC2.

A3. A. Full permission

A4. Unknown for now but most likely B. VPN/private network.

A5. C. Private network connectivity

A6. Filesystem

A7. Unknown for now but most likely A. Persistent server process

A8. A. Encrypted storage mandatory

B1. Unknown

B2. A. Same host/cluster;

B3. Currently unknown but most likely approx. 200+ tables with total size is in TB

B4. D. Mixed

B5. D. None, need to identify through some windowing frame filter.

B6. B. SELECT only;

B7. A. Most tables

B8. A. Yes, mandatory

B9. B. Include descendants, if found.

B10. A. Register failure and continue;

C1. C. Unknown — discover first

C2. D. Decide after datatype profiling

C3. A. Yes, lossless only

C4. C. Require approval for each case along with best possible option for lossless conversion.

C5. C. Not available for now as that is also in progress as separate project phase.

C6. A. Full base-table DDL and metadata;

C7. C. No

D1. Currently unknown but session limit is there for concurrency.

D2. A. Anytime

D3. C. Use partitioning only when safe

D4. A. Yes, within DBA limits;

D5. C. No strict deadline

D6. A. Continue

D7. A. Yes, where consistency can be guaranteed;

D8. C. DBA to confirm

E1. Native password

E2. A. Yes

E3. Currently Unknown but most likely C. IAM Roles Anywhere

E4. A. Same account

E5. C. Client standard not yet known

E6. B. Must write into a fixed flat prefix

E7. Default A. Delete immediately until specify in db_config.yaml as number of day to retain.

E8. A. Yes: read-write both.

F1. B. Counts + schema + file integrity and data window frame (TBD)

F2. A. Yes;

F3. B. Approved exceptions possible

F4. TBD most likely B. SQLite internally with YAML deliverables

F5. A. Terminal + log;

F6. B. Yes, with explicit failure report;

F7. C. Local only

F8. Migration team

Clarification required:

- For CDC, if we use hash function for each record in a source table and simply travel it to result set along with other columns, will it help? I know it will create overhead?

- For Handling delta records during large-table extraction: proposed approach: consistency strategy per table is fine but I’m thinking hash value propagation from source to target so that we can again compare table records hash during data cut-over phase!

- Datatype delivery format	Pending profiling (Suggest best option)

- Live-data consistency	Critical open design decision (Go with the recommendation)

- Long-term audit storage	Open (Suggest best option)

Agreement:

- A better definition of our extraction boundary: sound promising.

- Conflict A — Yes, this includes successfully written files whose content validation failed.

- Conflict B — local reports only, immediate local data deletion. Your current F7 decision keeps metadata and validation reports local, while E7 deletes staged data immediately after successful delivery: This mean retain metadata and validation reports locally while delete table actual data after successful delivery.

- No to YAML as the authoritative state store, We’ll go with SQlite instead.

- File sizing	Proposed 256 MiB targe (Agreed)

- On-prem versus EC2	Client approval pending (Make solution  portable)

G1. B. No

G2. C. Unknown

G3. C. Anytime

G4. B. No

G5. B. Independent consistent point per table

G6. B. No

H1. C. Risk-based policy

H2. B. DBA-approved limits

H3. A. Block acceptance;

H4. A. No, lossless compression allowed;

H5. B. No

H6. A. Yes;

I1. C. Both

I2. C. Unknown

I3. A. Yes;

I4. A. Yes;

I5. B. SQLite authoritative + YAML reports

I6. A. Yes, with restored audit state;

J1. B. Yes, explicitly marked unaccepted;

J2. A. Yes

J3. A. Yes;

J4. B. Approved document repository;

J5. C. Security team to confirm

J6. A. Yes

- Agree with I recommend separating the logical data schema from migration-control metadata.

- Source hash must be calculated immediately after receiving original values is acceptable.

- Fine with recommend preserving two fingerprints.

- Fine with, Recommendation: Make source-side SHA-256 optional per table, selected through a risk-based policy. Do not enable it automatically on all 200+ tables before benchmarking it with DBA approval.

- Agree with, Recommended datatype delivery format

- Agree with, Recommended decision: Parquet + Snappy as the default final format

K1. B. Risk-based

K2. B. Python only

K3. A. Yes

K4. B. Mixed

K5. B. Possibly

K6. A. Yes

K7. B. Not necessary

L1. B. No writer blocking under any circumstances

L2. B. No

L3. A. Yes

L4. B. Always partition for speed;

L5. B. A. Yes

L6. B. Limited

M1. A. Yes

M2. A. Yes, explicitly flagged

M3. A. Yes

M4. A. Yes

M5. C. Require approval, mention which column is unsupported.

N1. C. Both

N2. B. Retain until investigated

N3. B. No

N4. Other, maintain local copy, team will take periodic backup

N5. C. Client retention policy

N6. C. End of run only

N7. A. Yes; with checksum verification and identical object identity

C1. Non-blocking extraction versus consistent source data: Let’s make it configurable at database.table.column level, if user discover any existing CDC provisioning in place, user will mention those column’s name and extraction should consider that before default behaviour.

C2. Always partition for speed: Agree with implementing a partition-first planner, with automatic fallback to the fastest safe extraction plan.

C3. Hash propagation versus later cutover: Final verdict, I need both in S3 but in separate folder with a precise separation between business-data files and migration-control files.

C4. End-of-run-only SQLite backups versus VM recovery: I’m planning to create a separate S3 folder within same bucket with read/write access for all migration related control files + Control deliverables. Which should be synced as backup plan after every successful run so that only failed or corrupt run remain isolated.

C5. Independent validation of source data: Yes, known concern and highlighted to customer as risk.

C1 — Source consistency: a required limitation: Agree with recommendation, define three independent assurances

C2 — Partitioning: improve the decision: Agree with implementing a partition-first planner, with automatic fallback to the fastest safe extraction plan.

- Eight remaining planning areas: Agree with all recommendations

P1. A. Yes

P2. A. Yes, with signed exception

P3. A. Yes

P4. A. Yes

P5. A. Yes

P6. A. Yes

P7. A. Yes

P8. A. Yes (recommended)

P9. A. Yes

P10. A. Migration team with their own retention policy

P11. A. Upload completed parts but mark the table incomplete.

P12. A. Linux x86-64 first, with approved OS distributions;

P13. A. Yes

P14. A. Yes

| 3. Datatype compatibility matrix: Teradata → Parquet → Redshift |  |  |  |
| --- | --- | --- | --- |
| Based on the Teradata, Apache Arrow and Redshift documentation, this is the initial conversion strategy. |  |  |  |
| Teradata datatype | Proposed Parquet representation | Redshift target | Assessment |
| BYTEINT | INT16 | SMALLINT | Direct, with widening |
| SMALLINT | INT16 | SMALLINT | Direct |
| INTEGER | INT32 | INTEGER | Direct |
| BIGINT | INT64 | BIGINT | Direct |
| DECIMAL(p,s) | DECIMAL128(p,s) | DECIMAL(p,s) | Conditional on precision and scale |
| NUMBER | Decimal where exactly representable; otherwise approved lossless representation | DECIMAL or alternate | Review |
| FLOAT / DOUBLE | DOUBLE | DOUBLE PRECISION | Direct with special-value checks |
| CHAR / VARCHAR | UTF-8 STRING | VARCHAR / CHAR | Character-width and padding checks |
| DATE | DATE | DATE | Direct |
| TIME / TIMESTAMP | Time/timestamp logical type | TIME / TIMESTAMP | Precision and range checks |
| TIMESTAMP WITH TIME ZONE | Timestamp with explicit timezone-preservation policy | TIMESTAMPTZ | Review original offset semantics |
| BYTE / VARBYTE | BINARY | VARBYTE | Size and support checks |
| INTERVAL | Approved interval representation | Corresponding Redshift interval type, where compatible | Review |
| PERIOD | Structured or documented textual representation | No straightforward one-column equivalent | Special mapping |
| JSON / XML | Approved lossless representation | SUPER / VARCHAR / other | Special mapping |
| BLOB / CLOB | Binary or character preservation | VARBYTE / VARCHAR / external representation | Special handling |
| ST_Geometry / UDT | Type-specific representation | GEOMETRY or another approved representation | Special handling |

B1. Source consistency cannot be guaranteed for all tables: Agree with Use configured change-tracking columns.

B2. Actual source datatypes are still unknown: Agree with Resolution provided

B3. TPT partitioning may conflict with extraction performance and eligibility: Agree with Resolution provided.

B4. Source permissions and database hierarchy visibility: Agree with Resolution provided

B5. Execution infrastructure and authentication are unconfirmed: Agree with Resolution provided, initial use placeholder for config and mention in user guide to change it.

B7. Recovery snapshots need stronger protection: Not agree with resolution, Highlighted in known risk project register.

3. Datatype inconsistency — final resolution policy: Agree

Target compatibility unverified: Fine, Highlighted in known risk project register

Exception approval required: Take special care and stabilise a fallback mechanism. If nothing works than preserve as string data type if possible.

5. Outstanding information from the customer: Working to identify them!

Teradata database version (), supported SQL capabilities () and object privileges ()

Table metadata and special datatype inventory ()

Confirmation of acceptable non-blocking read strategy and exception sign-off

Linux VM or EC2 approval, CPU, RAM, storage and connectivity

TPT sessions, database load limits and extraction performance constraints

Which tables genuinely maintain change-tracking columns, including delete behaviour

AWS role, S3 paths, KMS requirements, private connectivity and retention permissions

Approved source access, table-level exception process and migration acceptance owners

SELECT * FROM DBC.DBCInfoV;

SELECT * FROM DBC.UserRightsV;

SELECT * FROM DBC.AllRightsV;

SELECT * FROM DBC.RoleMembersV

SELECT UserName, DatabaseName, TableName, AccessRight FROM DBC.AllRightsV

SELECT DatabaseName, TableName, ColumnName, ColumnType, ColumnLength, Nullable

FROM DBC.ColumnsV --WHERE DatabaseName = <db_name>;

SELECT DatabaseName, TableName, ColumnName FROM DBC.ColumnsV

WHERE UPPER(ColumnName) LIKE '%UPDATE%'

OR UPPER(ColumnName) LIKE '%MODIFIED%'

OR UPPER(ColumnName) LIKE '%DELETE%'

OR UPPER(ColumnName) LIKE '%LOAD%'

OR UPPER(ColumnName) LIKE '%TIMESTAMP%'

OR UPPER(ColumnName) LIKE '%CREATE%'

OR UPPER(ColumnName) LIKE '%LAST_UPD%'

OR UPPER(ColumnName) LIKE '%INSERT%'

OR UPPER(ColumnName) LIKE '%EFFECTIVE%'

OR UPPER(ColumnName) LIKE '%START%';

SELECT DatabaseName, TableName

FROM DBC.ColumnsV

GROUP BY 1,2

HAVING COUNT( CASE WHEN UPPER(ColumnName) IN

('INSERT_TS','UPDATE_TS','DELETE_FLG',’CURRENT_FLG’,’VALID_FROM_DT’,’VALID_TO_DT’) THEN 1 END ) >= 2;

Teradata Data Extraction Framework

Final Solution Architecture & Detailed Design — Draft v7

Document date: 19 October 2026
Document status: Architecture baseline agreed; production deployment pending customer information and validation
Implementation status: Not started
Source: Teradata Database / Vantage
Extraction stack: Teradata Tools and Utilities (TTU) 20.00, TPT, Python
Delivery destination: Amazon S3
Future target: Amazon Redshift (loading excluded)

1. Executive Summary

The project will deliver a bespoke, portable data extraction framework capable of discovering Teradata base tables, collecting metadata, extracting selected table data in parallel, validating extracted files and transferring the resulting datasets and control artifacts to Amazon S3.

The framework will operate on either an approved on-premises Linux VM or an AWS EC2 Linux instance without modifying its core extraction workflow.

All environment-dependent parameters will be configurable. Credentials will be obtained through approved secure authentication mechanisms rather than embedded in application configuration.

The framework will prioritise:

- Preservation of original Teradata data values and metadata.

- Accurate, auditable extraction and validation.

- High-throughput parallel processing.

- Independent recovery of failed extraction tasks.

- Secure delivery to S3.

- Minimal manual intervention and reusable deployment.

The framework will not perform data loading into Amazon Redshift. Redshift compatibility will be assessed and documented, but target readiness cannot be fully certified without the target schema and downstream loading tests.

2. Project Scope

2.1 In scope

- Connect to Teradata using configurable connection details.

- Discover base tables in configured databases and eligible descendant databases.

- Capture table counts, complete column metadata and available DDL.

- Read mandatory or optional extraction table lists.

- Select extraction operators based on detected datatypes.

- Extract tables using TPT with configurable parallel sessions.

- Partition large tables where technically appropriate.

- Convert exported data into lossless, schema-aware delivery formats.

- Generate optional row-level SHA-256 fingerprints.

- Validate record counts, schemas, datatype fidelity, file integrity and extraction coverage.

- Upload business data and migration-control artifacts to separate S3 prefixes.

- Maintain SQLite execution history and recoverable S3 snapshots.

- Provide YAML reports, exception logs and handover documentation.

2.2 Out of scope

- Redshift table creation and data loading.

- Automatic Redshift schema deployment.

- Extraction or migration of Teradata join indexes, materialized-view equivalents or ordinary views as data objects.

- Building a new CDC infrastructure.

- Modifying source tables, schemas or production applications.

- Guaranteeing point-in-time consistency when the source lacks suitable consistency controls.

3. Deployment Architecture

3.1 Supported environments

| Environment | Support strategy |
| --- | --- |
| On-premises Linux VM | Same application package with on-prem credential and network adapters |
| AWS EC2 Linux | Same application package with AWS-native identity and storage adapters |
| Windows development workstation | Development, configuration and remote administration only |

Initial platform: Linux x86-64, subject to approved OS and TTU compatibility.

The extraction process must run independently of the user's Windows computer and support persistent execution through an approved service manager.

3.2 Core architecture

Source layer: Teradata database, dictionary metadata and approved SELECT access.

Execution layer: Python coordinator, SQLite state management, partition planner, TPT Export operator, TPT SQL Selector operator and local conversion/validation workers.

Staging layer: Encrypted Unix/Linux filesystem with temporary extraction files, converted Parquet files, manifests and quarantine storage.

Delivery layer: Client-managed S3 bucket with distinct business-data and migration-control prefixes.

3.3 Portable installation

The initial setup component must:

- Detect OS, architecture and required privileges.

- Validate the approved TTU version and install it from an authorised source where necessary.

- Set up the Python runtime with pinned dependencies.

- Create required directories and default configuration templates.

- Populate non-sensitive configuration properties with [TBD] placeholders.

- Preserve existing configuration during upgrades.

- Initialise SQLite and logging.

- Verify filesystem encryption, permissions and available capacity.

- Test required Teradata and AWS connectivity.

- Support online and offline dependency installation.

- Fail preflight if mandatory security or runtime dependencies are missing.

Installation must be repeatable and must not erase previous run state.

4. Configuration Architecture

Configuration will use separate installation, environment, source-database and table-level definitions.

4.1 Required configuration files

| Configuration file | Purpose |
| --- | --- |
| db_config.yaml | Ordered database entries, table-list references, extraction settings and table-level overrides |
| env_config.yaml | Teradata endpoint, deployment profile, staging, encryption, worker limits, S3, IAM and validation settings |
| source_tbl_1.txt | Mandatory newline-separated requested table list for database 1 |
| source_tbl_2.txt | Table list required when database 2 is configured for extraction |
| datatype_rules.yaml | Versioned default datatype mapping and fallback rules |
| validation_policy.yaml | Validation rules, criticality and approved exception behaviour |
| security_profile.yaml | References to approved credential providers; no embedded secrets |

These are logical configuration responsibilities. Some may be consolidated during detailed design while preserving clear separation of security, source selection and runtime settings.

4.2 Environment configuration placeholders

| Parameter | Initial value |
| --- | --- |
| Teradata hostname | [TBD_TERADATA_HOST] |
| Teradata port | [TBD_TERADATA_PORT] |
| Teradata database version | [TBD_TERADATA_VERSION] |
| Teradata username | [TBD_TERADATA_USER] |
| Credential provider | TERADATA_WALLET, subject to provisioning |
| Deployment environment | [ONPREM_LINUX_OR_AWS_EC2] |
| Linux OS and version | [TBD_SUPPORTED_LINUX_VERSION] |
| Local staging directory | [TBD_ENCRYPTED_STAGING_PATH] |
| TTU installation location | [TBD_TTU_INSTALL_PATH] |
| Concurrent extraction jobs | [TBD_DBA_APPROVED_LIMIT] |
| TPT session budget | [TBD_DBA_APPROVED_SESSIONS] |
| Target final file size | 256 MiB |
| AWS region | [TBD_AWS_REGION] |
| S3 bucket | [TBD_S3_BUCKET] |
| Business-data prefix | [TBD_BUSINESS_DATA_PREFIX] |
| Migration-control prefix | [TBD_CONTROL_PREFIX] |
| IAM role ARN | [TBD_IAM_ROLE_ARN] |
| S3 encryption | [TBD_SSE_S3_OR_SSE_KMS] |
| KMS key ARN | [TBD_KMS_KEY_ARN_IF_REQUIRED] |
| Local data retention | Delete verified accepted deliveries by default |
| Audit retention | [TBD_CLIENT_RETENTION_POLICY] |

The user guide will identify every mandatory placeholder and explain its purpose, permitted values and validation method.

Secrets must never be written into configuration examples, logs or generated TPT scripts in plaintext.

4.3 Configuration inheritance

Configuration will follow this precedence:

Global defaults → Database settings → Table overrides → Column-level rules

Mandatory encryption, fidelity and credential-security requirements cannot be disabled by lower-level overrides.

Column-level settings may define row identity, partition key, creation timestamp, modification timestamp, soft-delete indicator, change sequence and datatype exception rules.

Column-based change tracking will be supported, but column names alone will not be treated as proof of complete CDC.

5. Discovery and Metadata Management

5.1 Table discovery

The framework will:

- Connect to the configured Teradata database.

- Identify available base tables and eligible descendant databases.

- Exclude views and join indexes from data extraction scope.

- Capture exact source record counts.

- Record inaccessible tables and discovery errors.

- Save results to SQLite and publish Discovery_tbl_list.yaml.

For each count, retain the observation timestamp and query status. Exact counting is mandatory as requested, but source scan concurrency will respect DBA-approved operational limits.

Discovery counts may differ from later extraction counts when the source is mutable. Both observations must be retained.

5.2 Column metadata

For every discovered base table, capture where available:

- Database and table name.

- Column name and ordinal position.

- Teradata native datatype.

- Length, precision and scale.

- Character set and case-sensitivity properties.

- NULL allowance and default.

- Date/time fractional precision and timezone characteristics.

- Native FORMAT clause.

- Column constraints and relevant key metadata.

- Available table DDL.

- Proposed Parquet representation.

- Proposed Redshift mapping.

- Datatype compatibility classification.

Publish Discovery_tbl_metadata.yaml from the authoritative metadata records.

If dictionary permissions or DDL access are insufficient, mark discovery or metadata as incomplete. Never silently assume inaccessible objects do not exist.

6. Extraction Planning and Parallelism

6.1 Selection scope

Tables are requested through configured text files.

Every requested table is registered in SQLite before extraction, including missing or inaccessible entries.

Final reporting order will follow source_tbl_1.txt, followed by source_tbl_2.txt and subsequent configured lists, regardless of the actual parallel execution order.

6.2 Extraction-operator routing

| Condition | Selected operator |
| --- | --- |
| Supported standard scalar datatypes | TPT Export |
| LOB, JSON, XML or other supported special types | TPT SQL Selector |
| Unsupported TPT schema or serialization requirement | Approved alternative extraction/representation strategy |

Operator selection will be determined from source metadata and verified capabilities.

No default conversion may intentionally reduce decimal precision, character length or temporal accuracy.

6.3 Partition-first strategy

The planner will evaluate stable keys, partition columns, time windows, distribution and estimated table size.

When safe and beneficial, independent extraction partitions will be created.

The planner must avoid overlapping ranges, omitted NULL keys, duplicate boundary values and unstable offset-based pagination.

If partitioning is unsafe, unsupported or slower, it will automatically fall back to an eligible multi-session full-table TPT export.

The planner will enforce a global source-session budget and independently limit concurrent table jobs, validation workers and S3 transfers.

6.4 File sizing

The default final compressed file-size target is 256 MiB.

Files will be created at valid row boundaries and tracked through a part manifest. The target is a practical sizing objective, not a guarantee for oversized individual records.

Final filenames will include the database, table, run identifier and part identifier.

7. Source Consistency and Change Tracking

The framework will support a configurable consistency strategy per database/table, using optional column-level change-tracking definitions.

7.1 Available approaches

| Situation | Strategy |
| --- | --- |
| Verified static table | Full-table export with source count reconciliation |
| Verified immutable historical window | Partitioned export using frozen boundaries |
| Trustworthy insertion timestamp | Insert cutoff, with documented limitations |
| Trustworthy modification timestamp | Change candidate detection and window filtering |
| Soft-delete column | Include appropriate deletion-state checks |
| Mutable table without consistent history | Best-effort extraction with signed consistency exception |

A created timestamp or modified timestamp does not guarantee historical reconstruction. Changes and hard deletes may be missed when no complete change history exists.

7.2 Assurance classification

The framework will report three separate assurances:

- Extraction completeness: Requested records, partitions and output files have been accounted for.

- File fidelity: Extracted values have passed serialization and file-integrity checks.

- Source consistency: Evidence supports, or does not support, a coherent source-state boundary.

Where consistency cannot be established, output must be marked SOURCE_CONSISTENCY_UNVERIFIED.

The migration team may approve delivery through a signed exception, but the status must remain visible in the final audit.

The customer has been informed that non-blocking, continuously changing tables without a valid snapshot or complete CDC cannot be guaranteed to represent a single point in time.

8. Datatype Compatibility and Lossless Preservation

8.1 Core policy

Source fidelity takes precedence over direct Redshift compatibility.

The framework must never silently round numeric values, truncate character or binary data, replace unsupported characters, remove columns, alter NULL semantics or discard records.

8.2 Default conversion hierarchy

| Priority | Strategy | Action |
| --- | --- | --- |
| 1 | Native typed Parquet | Preserve the value in an appropriate logical datatype |
| 2 | Lossless alternate Parquet representation | Use explicit string, binary or structured encoding where approved and reversible |
| 3 | Approved canonical string representation | Preserve exact value text and its original datatype metadata, with proven round-trip reconstruction |
| 4 | Approved alternate storage format | Preserve the complete table, or its exceptional payloads, using a documented lossless representation |
| 5 | No safe representation | Block acceptance, identify affected column and request approval |

8.3 String fallback requirements

String preservation will be permitted only when all the following requirements are met:

- The full original value can be represented without information loss.

- A versioned serialization and inverse-parsing rule exists.

- NULL is distinguished from empty string and blank values.

- Exact decimal digits and scale are preserved.

- Temporal precision, timezone and offset semantics are retained where applicable.

- No locale-dependent or display-only formatting changes the value.

- Character encoding is verified and reversible.

- Binary values use a defined lossless encoding, such as Base64, rather than arbitrary text decoding.

- The original Teradata datatype and all necessary metadata remain available.

- Round-trip validation succeeds.

For floating-point values, ordinary decimal string formatting must not be assumed to preserve all original bit patterns, NaN payloads or signed-zero behaviour. A byte-preserving representation may be necessary.

For UDT, spatial, PERIOD or other complex data, a textual representation is only acceptable when it preserves the full type semantics and can be reconstructed under a documented decoder.

A string fallback is not automatically Redshift-compatible and must be labelled accordingly.

8.4 Unsupported datatype approval

When an unsupported or incompatible column is identified, the framework will create an exception record containing:

- Database and table.

- Exact column name.

- Original datatype definition.

- Failure or incompatibility reason.

- Proposed lossless fallback.

- Target compatibility implications.

- Approval status and reference.

The migration team must approve the exception handling.

If a safe representation exists, the complete table may be delivered using the approved alternative.

If no safe representation exists, the table cannot be declared fidelity-valid. No column may be silently removed.

8.5 Redshift compatibility

Compatibility will be reported independently as:

- TARGET_READY_CANDIDATE

- TARGET_MAPPING_REQUIRED

- TARGET_COMPATIBILITY_UNVERIFIED

- TARGET_INCOMPATIBLE_AS_REPRESENTED

These are design classifications; actual Redshift load success is outside project scope.

The default delivery format is Parquet with Snappy compression. Any exceptional format must be documented in its manifest.

9. Fingerprinting and Validation

9.1 Fingerprint definitions

| Fingerprint | Computation | Purpose |
| --- | --- | --- |
| Row fingerprint | Python SHA-256 over canonical decoded source values | Detect conversion changes and support future cutover comparison |
| File fingerprint | SHA-256 over completed file bytes | Verify file identity and delivery integrity |

Row fingerprinting will be configurable per table, with risk-based defaults.

Business-data schemas will not contain extra migration hash columns. Hashes will be stored in separate control sidecars when enabled.

9.2 Row fingerprint policy

The canonical encoding must preserve column ordering, datatype semantics, NULL indicators, lengths and duplicate multiplicity.

For tables with verified stable unique keys, each fingerprint may be associated with its key.

For tables without usable unique keys, validation must use a duplicate-preserving multiset of row fingerprints rather than treating each distinct hash as one record.

Because hashes are calculated in Python after receipt from Teradata, they do not independently establish historical source correctness.

9.3 Validation controls

Mandatory:

- Requested-table coverage.

- Column count and order.

- Source datatype/serialization contract.

- Exact extracted-record counts.

- Independent physical file-record counts.

- Partition completeness where applicable.

- NULL and datatype preservation checks.

- Conversion round-trip checks.

- File SHA-256 verification.

- Uploaded S3 object verification.

- Explicit consistency and target-compatibility statuses.

Risk-based additional checks:

- Column statistics.

- Numeric aggregates.

- Partition fingerprints.

- Duplicate and key checks.

- Additional approved source queries.

Discovery count and extraction count will remain separate observations, with timestamps and consistency context.

9.4 Output status

A table may be:

- VALIDATED

- VALIDATED_WITH_CONSISTENCY_EXCEPTION

- TARGET_COMPATIBILITY_UNVERIFIED

- FAILED_VALIDATION

- INCOMPLETE_EXTRACTION

- BLOCKED_DATATYPE_APPROVAL

- DELIVERED_UNACCEPTED

Source consistency, datatype validity, file integrity and delivery will also retain their own detailed statuses.

A zero-row table will be reported with a successful zero count only after access and extraction validation succeed. A schema-carrying zero-row delivery file may be generated according to the approved file contract.

10. Amazon S3 Delivery

10.1 Logical prefixes

Business data:

[TBD_BUCKET]/[TBD_BUSINESS_DATA_PREFIX]/

Contains Parquet files and approved alternate data formats. Accepted and unaccepted datasets will be logically separated to prevent accidental downstream consumption.

Migration control:

[TBD_BUCKET]/[TBD_CONTROL_PREFIX]/

Contains:

- Row-hash sidecars.

- Table/part manifests.

- Metadata and DDL.

- Datatype mapping records.

- Validation results.

- Execution and exception reports.

- SQLite state snapshots.

- Final run summary.

Control files and business data must never be mixed into the same ingestion prefix.

10.2 S3 upload controls

- Use temporary AWS credentials supplied by the approved provider.

- Enforce configured encryption.

- Generate unique run and object identifiers.

- Prevent accidental overwrites through conditional uploads.

- Use checksums and object read-back verification where applicable.

- Retry transient errors with bounded retry policies.

- Resume by reconciling manifests and existing verified objects.

- Upload completed but unaccepted extracts with explicit status and tags.

- Upload completed parts of an incomplete table only with an incomplete/unaccepted delivery classification.

An S3 multipart-upload ETag will not be treated as an authoritative SHA-256 file checksum.

10.3 Local retention

Accepted, verified and durably recorded deliveries: delete staged data according to the default cleanup policy.

Unaccepted or disputed deliveries: retain local data until the migration team authorises cleanup under its retention policy.

Metadata, SQLite state, logs and validation evidence will be retained independently of data-file cleanup.

11. SQLite State and Recovery

SQLite is the authoritative runtime state store.

It will track runs, source databases, requested tables, discovered tables, column metadata, extraction tasks, partitions, file parts, validations, upload attempts, failures and approvals.

The coordinator will own transactional state updates and publish the required YAML reports.

11.1 S3 recovery snapshots

A consistent SQLite snapshot will be published to the migration-control prefix:

- After each successfully committed table/partition milestone.

- At major run-completion milestones.

- At final run completion.

Failed-run and exception metadata will also be retained in isolated run records.

Recovery will select the latest verified appropriate snapshot, restore execution state and reconcile recorded files with actual S3 objects and checksums.

The framework must not assume a successfully uploaded object is absent merely because the final local state commit was interrupted.

11.2 Accepted recovery limitation

Recovery artifacts will reside in a separate prefix of the same client-managed S3 bucket.

Additional cross-bucket or cross-account disaster-recovery storage is not included in the agreed design.

Potential loss or corruption affecting the shared bucket is an accepted known project risk requiring customer acknowledgement.

12. Security Architecture

Teradata authentication

Preferred: Teradata Wallet with native database authentication.

Credential provisioning will be performed through an approved secure process. Actual passwords will not appear in YAML or source code.

AWS EC2 authentication

Preferred: IAM instance profile with temporary credentials.

On-premises Linux authentication

Preferred: IAM Roles Anywhere, subject to customer PKI and network approval. An approved alternative temporary-credential mechanism may be configured if Roles Anywhere is unavailable.

Mandatory safeguards

- Explicit Teradata transport encryption using supported settings.

- TLS for AWS requests.

- Encrypted local staging and state storage.

- S3 server-side encryption.

- Restricted filesystem permissions.

- Least-privilege Teradata and IAM access.

- Redaction of sensitive configuration and log values.

- No long-lived credentials embedded in packaged software.

- Explicit handling of credential refresh and expiry.

13. Reporting Deliverables

| Deliverable | Purpose |
| --- | --- |
| Discovery_tbl_list.yaml | Discovered base tables and exact observed source counts |
| Discovery_tbl_metadata.yaml | Original table and column definitions |
| extracted_tbl_info.yaml | Ordered extraction scope, outcomes, row counts, part counts and errors |
| validation_results.yaml | Detailed reconciliation and data-quality outcomes |
| Datatype compatibility report | Original, serialized and proposed target types |
| Per-file manifests | Filenames, row counts, checksums, size and S3 identity |
| Hash sidecars | Future cutover comparison where enabled |
| Exception register | Consistency, datatype, permission and extraction exceptions |
| Final run report | Complete migration-extraction audit summary |
| SQLite state snapshot | Recovery and execution history |

All requested entries will remain visible even when extraction fails.

14. Known Risk Register

| ID | Risk | Treatment | Status |
| --- | --- | --- | --- |
| R01 | Changing source data prevents guaranteed point-in-time consistency | Column-based tracking, frozen boundaries where reliable and signed exceptions | Accepted with controls |
| R02 | Unsupported Teradata datatype | Lossless fallback hierarchy and approval | Controlled |
| R03 | No final Redshift schema or loading test | Explicit target-compatibility-unverified classification | Known risk |
| R04 | Source metadata or privileges incomplete | Discovery-completeness checks and failure reporting | Pending customer information |
| R05 | TPT sessions or partitioning may affect source performance | DBA limits, partition planner and fallback | Pending benchmark |
| R06 | Python-only hashing cannot independently verify original Teradata reads | Document limitation and use permitted independent source checks | Accepted limitation |
| R07 | SQLite recovery backups share the same S3 bucket/failure domain | Maintain separate prefixes and record residual risk | Accepted known risk |
| R08 | Future cutover hash comparison may reveal legitimate source changes | Key-aware comparison, recorded source boundaries and reconciliation | Controlled |
| R09 | Insufficient staging capacity | Rolling extraction, disk thresholds and backpressure | Controlled |
| R10 | Actual infrastructure, authentication and network access unknown | Placeholder configuration and mandatory preflight | Pending customer information |
| R11 | String fallback could lose native type semantics | Canonical reversible encoding and explicit approval | Controlled |
| R12 | Completed but unaccepted data may be consumed incorrectly | Separate delivery status, prefix isolation, manifests and tags | Controlled |

Risk ownership and formal acceptance: Migration team, with customer sign-off where required.

15. Acceptance Criteria

The framework will be considered functionally accepted when:

- The approved package installs successfully on a supported Linux deployment.

- No password or AWS secret is stored in application configuration.

- Discovery registers every visible eligible base table and reports incomplete visibility.

- Requested extraction entries remain fully traceable and ordered.

- Standard and special datatypes are routed correctly.

- Conversion tests demonstrate preservation of original values for all approved datatype rules.

- Unsupported columns are identified and handled according to the approved fallback process.

- Parallel extraction respects configured database limits.

- Part counts and file row counts reconcile with the extraction plan.

- Every output file has a verified file checksum.

- Accepted, unaccepted and incomplete output is clearly distinguished.

- S3 delivery prevents unintended overwrites and supports idempotent retries.

- Failed table/partition processing does not silently discard other completed work.

- Recovery from a valid S3 SQLite snapshot succeeds under the documented recovery assumptions.

- Final YAML reports match authoritative SQLite state.

- Outstanding source-consistency and target-compatibility exceptions are explicitly documented.

Actual end-to-end source-to-Redshift loading is not an acceptance criterion.

16. Customer-Dependent Information — Placeholders

| Information required | Placeholder |
| --- | --- |
| Teradata host and database version | [TBD] |
| Initial databases and table lists | [TBD] |
| Approved descendant database discovery scope | [TBD] |
| Source privileges and accessible dictionary views | [TBD] |
| Source datatype inventory | [TBD] |
| Verified keys and change-tracking columns | [TBD] |
| Linux VM or EC2 approval | [TBD] |
| OS version, CPU, RAM, staging capacity | [TBD] |
| TPT sessions and source workload limits | [TBD] |
| Approved credential provisioning mechanism | [TBD] |
| AWS identity, role ARN and network connectivity | [TBD] |
| S3 bucket and prefix names | [TBD] |
| KMS and encryption policies | [TBD] |
| Metadata/audit retention period | [TBD] |
| Signed consistency-risk approval authority | [TBD] |
| Actual Redshift schema definitions | [TBD] |

These values do not prevent finalising the logical architecture. They are prerequisites for environment configuration, performance tuning and production readiness.

17. Required User Guide

The user guide will include:

- Prerequisites for on-prem Linux and EC2.

- Supported TTU and Python dependency versions.

- Online and offline installation procedures.

- First-time folder and configuration initialization.

- Explanation of all [TBD] settings.

- Secure Teradata Wallet provisioning.

- EC2 instance-role or on-prem IAM Roles Anywhere setup.

- Connectivity and permission preflight procedures.

- Creating and maintaining ordered table lists.

- Configuring CDC-related columns and partitioning.

- Configuring datatype exceptions and approvals.

- Running discovery, extraction, validation and upload.

- Monitoring progress and interpreting statuses.

- Restarting failed or interrupted runs.

- Restoring SQLite state from S3.

- Managing failed and unaccepted data files.

- Final audit generation and retention.

- Known limitations and escalation procedures.

The product must refuse production extraction when mandatory placeholders remain unresolved, while permitting explicitly supported configuration-validation and diagnostic operations.

18. Delivery Phases

| Phase | Deliverable |
| --- | --- |
| 1 | Architecture and configuration specification |
| 2 | Portable package structure, installer and preflight |
| 3 | Teradata connection and discovery |
| 4 | Metadata and datatype compatibility engine |
| 5 | TPT extraction and partition planner |
| 6 | Conversion, hashing and validation |
| 7 | S3 delivery and SQLite recovery |
| 8 | Failure testing and performance tuning |
| 9 | User guide, acceptance testing and handover |

19. Final Architecture Position

The selected technology and high-level design are agreed.

The product will prioritise lossless extraction, independent file validation, parallel processing, secure S3 delivery and recoverable operation.

Parquet with Snappy compression is the default delivery format. Unsupported values will follow a controlled lossless fallback hierarchy, including reversible string representation where proven safe.

Known limitations concerning continuously changing Teradata tables, Python-side hashing, Redshift target compatibility and shared-bucket recovery will remain explicitly recorded rather than represented as solved.

Architecture status: Approved functional baseline, subject to detailed design verification, customer-dependent configuration, performance benchmarking and production security approval.

Development authorisation: Not yet granted. No coding or deployment activity is to begin without a separate instruction.

Technical verification

Several of the final design choices are supported by the current vendor documentation:

- Teradata confirms that the TPT SQL Selector can extract LOB, JSON and XML data, whereas the Export operator has restrictions on these types and certain SELECT operations.

- Amazon Redshift supports Parquet COPY but requires matching file/target column counts and order; DECIMAL precision is limited to 38 and scale to 37.

- SQLite supports consistent online database snapshots. AWS supports conditional S3 writes and upload integrity checks, which underpin the proposed restart and no-overwrite controls.

- AWS documents temporary credentials through EC2 roles and IAM Roles Anywhere for workloads outside AWS.

Final assessment: The functional architecture is ready to serve as the project's baseline. Production approval remains conditional on customer infrastructure, source privileges, datatype inventory and the documented consistency-risk acceptance. The datatype fallback has been strengthened without sacrificing the no-data-loss requirement, and B7 remains an explicit accepted risk as requested.